ITER Organization Call for Expertise No: IO/16/CFE/1-13220/SMS

Design of Duel Wavelength Imaging Interferometer

FINANCIAL PROPOSAL

Name of Expert:

| Deliverable | Description | Due Date | Value (EUR) |
| --- | --- | --- | --- |
| D01 | Report containing the possible solutions for CDR chits and recommended design changes | T0+1 month |  |
| D02 | Report on the list of R&D and prototyping to be performed before next design stage | T0+2 months |  |
| D03 | Report of status CW laser based system design for checking the concept and set up building at contractors site | T0+4 months |  |
| D04 | Report on measurement, accuracy assessment of CW laser based system | T0+6 months |  |
| D05 | Report on development of Pulsed laser based system to take care of the vibrations and wave front effects | T0+8 months |  |
| D06 | Report on measurement and accuracy assessment using pulsed laser system | T0+11 months |  |
| D07 | Final report with recommendations for engineering design | T0+12 months |  |

NB:

-	Deliverables value must include all expenses that are necessary to deliver the services including travel, accommodation, daily subsistence allowances and any other conceivable expenses.

Date

Signature